Right now, the codebase is a scaffold. With your effort, it can be transformed into a production-ready system.

Production Readiness Roadmap

1. Backend (TypeScript / Express)

- [ ] Complete missing modules: pools, onboarding, scoring extras, payouts, goalserve.

- [ ] Error handling & logging: implement logger.ts and errors.ts.

- [ ] Security: input validation, rate limiting, JWT/session management, HTTPS enforcement.

- [ ] Database integration: finalize Cosmos DB schema, migrations, backups.

- [ ] Testing: expand unit tests (auth.test.ts, scoring.test.ts) and add integration tests.

2. Blockchain (Solidity / Hardhat)

- [ ] Audit contracts: ensure PrizePayout.sol is secure and handles multi-winner payouts.

- [ ] Deployment scripts: finalize deploy.ts and verify.ts for Polygon.

- [ ] Integration: connect backend payouts service to contract calls with signer keys.

3. Frontend Web (Next.js / TypeScript)

- [ ] Implement missing pages: pools.tsx, bracket.tsx.

- [ ] Build components: PoolCard, Scoreboard, Layout.

- [ ] Onboarding flow: registration, SMS verification, profile completion.

- [ ] Internationalization: hook up i18n.service.ts and locales.ts.

- [ ] Testing: add Cypress/Playwright end-to-end tests.

4. Mobile (React Native / TypeScript)

- [ ] Screens: implement AuthScreen, PoolsScreen, BracketScreen.

- [ ] Components: build ScoreCard.

- [ ] API integration: connect to backend endpoints.

- [ ] Testing: validate flows on iOS and Android simulators.

5. AI / ML (Python / Azure ML)

- [ ] Feature engineering: expand features.ts and dataloader.py.

- [ ] Model training: run train.py with historical datasets.

- [ ] Evaluation: validate predictions with evaluate.py.

- [ ] Deployment: package models into Azure ML pipelines (aml-pipeline.py).

6. Infrastructure (Azure / Kubernetes / CI/CD)

- [ ] CI/CD pipelines: finalize GitHub Actions (build-and-test.yml, azure-deploy.yml).

- [ ] Kubernetes manifests: deploy backend (backend.yaml) and frontend (web.yaml).

- [ ] Monitoring: configure alerts (alerts.json) and App Insights dashboards.

- [ ] CDN: set up Azure Front Door/CDN (cdn.bicep).

- [ ] Secrets management: store all sensitive values in Azure Key Vault.

7. Documentation & Data

- [ ] API spec: complete docs/api_spec.md.

- [ ] Business case: keep business_case.md updated.

- [ ] Onboarding guide: add developer setup instructions in README.md.

- [ ] Datasets: populate data/historical/ with match stats for AI training.

✅ End Goal

When all boxes are checked:

- Backend, frontend, mobile, blockchain, and AI are fully implemented.

- CI/CD pipelines deploy automatically to Azure AKS.

- Monitoring and alerts catch issues before users do.

- Documentation makes onboarding frictionless.

- The system is secure, scalable, and production-ready.

TourneyPredict (tpBracketGH)

Overview

TourneyPredict is a sports-tech platform for FIFA 2026 and beyond. It combines:

- Backend (TypeScript/Express) for APIs and business logic

- Frontend Web (Next.js/TypeScript) for user interface

- Mobile (React Native/TypeScript) for iOS/Android apps

- Blockchain (Solidity/Hardhat) for prize payouts on Polygon

- AI/ML (Python/Azure ML) for smart picks and predictions

- Infra (Azure/Kubernetes/Bicep) for scalable deployment

Developer Onboarding Checklist

2. Install prerequisites

- Node.js v18+ and npm/yarn

- Docker Desktop

- Hardhat (blockchain dev)

- Python 3.10+ with pip

- Azure CLI

3. Environment setup

Copy .env.example → .env in backend/ and fill in:

env

COSMOS_CONNECTION_STRING=...

KEYVAULT_URL=...

GOALSERVE_KEY=...

POLYGON_RPC=...

PRIZE_CONTRACT=...

PAYOUT_SIGNER_KEY=...

4. Run backend

bash

cd backend

npm install

npm run dev

Server runs at http://localhost:8080.

5. Run frontend web

bash

cd frontend/web

npm install

npm run dev

App runs at http://localhost:3000.

6. Run mobile app

bash

cd frontend/mobile

npm install

npm run ios   # or npm run android

7. Blockchain

bash

cd blockchain

npm install

npx hardhat compile

npx hardhat run scripts/deploy.ts --network polygonMumbai

npx hardhat run scripts/verify.ts --network polygonMumbai

8. AI/ML

bash

cd ai

pip install -r requirements.txt

python train.py

python evaluate.py

9. Infrastructure

bash

az deployment group create --resource-group tp-rg --template-file infra/azure/main.bicep

kubectl apply -f infra/k8s/backend.yaml

kubectl apply -f infra/k8s/web.yaml

10. Testing

bash

cd backend

npm run test

End Result

After onboarding, developers can:

- Run backend, frontend, and mobile locally

- Deploy smart contracts to Polygon testnet

- Train/evaluate AI models

- Deploy full stack to Azure AKS

- Monitor with App Insights and alerts

.